GRAND-PRIZE WAR-ROOM DELIVERABLE

DenialDefender

The Ultimate Grand-Prize Blueprint

Evidence-Grounded, Human-Governed Autonomous Denial-Appeal Operations

Don't build the biggest DenialDefender.
Build the most undeniable DenialDefender.

Architectural Strategy  ·  Technical Strategy  ·  Engineering Design  ·  14-Day Day-by-Day Implementation Plan

Synthesis of the 50-Section Strategic Blueprint and the War-Room Reviewer Commentary

| Target Competition | All Things Agentic Hackathon — "Ready, Set, Agent!" (Google LLC) |
| --- | --- |
| Submission Track | The Fortified Enterprise Fleet (primary), engineered for the $50,000 Grand Prize |
| Judging Weights | Innovation & Operational Utility 40% · Architecture 30% · Demo & Production Readiness 30% |
| Build Window | 14 working days · Aug 15–28, 2026 (submission window closes Aug 31, 2026) |
| Author | Strategic Synthesis — DenialDefender War Room |
| Document Version | Ultimate Blueprint v1.0 — Aug 14, 2026 |

Table of Contents

PART I — STRATEGIC VERDICT & DOCTRINE

1.  Executive Verdict (TL;DR)	4

2.  The Strategic Pivot	5

3.  Three Fatal Weaknesses of "Build-As-Written"	6

4.  The Ultimate Doctrine — 13 Inviolable Principles	7

PART II — ARCHITECTURAL STRATEGY

5.  The Triad Architecture (Evidence · Agents · Governance)	8

6.  Agent Architecture — Eight Genuinely Necessary Specialists	9

7.  Necessity Justification & the Agent-Ablation Experiment	10

8.  Data & Evidence Architecture — Real Public Evidence + Synthetic Cases	11

9.  Provenance & Citation Architecture	12

10. Security & Governance Architecture — PHI Guard	13

11. Memory & State Architecture	14

PART III — TECHNICAL STRATEGY

12. Google Stack Selection — Ruthless Trimming	15

13. The Outcome-Learning Experiment (Measured, Not Performed)	16

14. Decision Trace — Not "Agent Thoughts"	17

15. Adversarial Quality Review	18

16. External Integration Strategy — NPI Registry	18

17. Claims & Terminology Discipline	19

PART IV — ENGINEERING STRATEGY & DESIGN

18. Engineering Principles	20

19. Repository & Service Topology	20

20. Core Data Model & Schemas	21

21. The Evaluation Harness — Experimental Backbone	22

22. Reliability & Demo-Failure Plan	23

23. Testing & Quality Gates	23

PART V — DAY-BY-DAY IMPLEMENTATION PLAN (14 DAYS)

24. Day 0 — Pre-Kickoff (Aug 14)	24

25. Days 1–3 — Foundation, Evidence Corpus, Vertical Skeleton	25

26. Days 4–6 — Agents, Provenance, Decision Trace	26

27. Days 7–9 — Outcome-Learning Experiment & Adversarial Review	27

28. Days 10–12 — Governance, PHI Guard, NPI, Polish	28

29. Day 13 — Demo Lock, Dry Runs, Domain Validation	29

30. Day 14 — Final Dry Runs, Video, Submission Buffer	30

31. Daily Discipline — Standups, Risk Gates, Stopping Rules	30

PART VI — DEMO & SUBMISSION

32. The Two-Act Demo — Second-by-Second Script	31

33. The Second-Case Behavioral Moment	32

34. Three Forbidden Phrases — Claims Discipline	33

35. Devpost & Repository Hygiene	33

PART VII — RISK, COUNTERARGUMENTS & FINAL VERDICT

36. Counterarguments & Responses (Steelmanned)	34

37. Risk Register & Decision Gates	35

38. Priority Tiering — Tier S / A / B / C	36

39. Final Verdict & Target Scorecard	37

References	38

PART I

Strategic Verdict & Doctrine

1.  Executive Verdict (TL;DR)

Keep DenialDefender. Do not build the existing 178-page blueprint exactly as written. The strategic concept is near-perfect, but the implementation plan is over-scoped, defensively weak on credibility, and bets the Grand Prize on a single fragile artifact (a green "+0.06" weight-change animation) rather than on a measured learning experiment. This document is the corrected, hardened, day-by-day execution doctrine that maximizes the probability of the $50,000 Grand Prize in the All Things Agentic Hackathon, whose official judging weights Innovation & Operational Utility at 40%, Architectural Discipline at 30%, and Demo & Production Readiness at 30%.

The single sentence that should govern every engineering decision for the next 14 days is this: build the most undeniable DenialDefender, not the biggest. "Undeniable" is defined by thirteen properties working in concert — real public evidence, synthetic privacy-safe cases, domain-expert validation, eight genuinely necessary agents, independent verification, human governance, a PHI firewall, observable decision traces, measured learning, a second-case behavioral improvement, a Google-native architecture, one spectacular 90-second transformation, and zero unsupported claims. A submission that delivers all thirteen is substantially harder for a competitor or a skeptic to attack than one that ships a wider feature surface in which no single thing is excellent.

Target Scorecard

Table 1.1 — Grand-Prize target scorecard. Targets are conditional on execution; no Grand Prize is guaranteed.

| Judging Dimension | Weight | Target (out of 5) | Primary Carrier |
| --- | --- | --- | --- |
| Innovation & Operational Utility | 40% | 4.7–5.0 | Real public evidence + measured outcome learning + second-case behavioral shift |
| Architectural Discipline & Tech Stack | 30% | 4.6–5.0 | Triad architecture + agent-ablation evidence + ruthless stack trimming |
| Demo & Production Readiness | 30% | 4.7–5.0 | Two-act demo + PHI Guard wow + decision trace + reliable 90-second appeal |
| Bonus (Gemma/Veo/Lyria if rules allow) | +0.6–1.0 | Captured | Gemma in core narrative; Veo/Lyria as optional artifacts only |

The one-line thesis  DenialDefender does not replace the human. It replaces the hours of work around the human — by turning a 6-hour, error-prone appeal-drafting ordeal into a 90-second, evidence-backed, independently verified, human-approved appeal package that measurably improves after every recorded outcome.

The remainder of Part I explains why "build as written" fails, and Part II onwards specifies the architecture, technology, engineering design, and the daily schedule that delivers the verdict above.

2.  The Strategic Pivot

The existing blueprint positions DenialDefender as "the agent that fights your insurance company for you" and, operationally, as "AI that writes insurance appeal letters." That framing is emotionally resonant but technically dangerous: it invites the judge to evaluate the project as a letter generator, in which case a single hallucinated citation or an unverified claim collapses the entire submission. The pivot is to re-position the product one level up the abstraction stack, from output to workflow.

The new target identity is evidence-grounded, human-governed autonomous denial-appeal operations. The central loop is no longer "upload denial → produce letter" but a ten-stage closed loop in which the letter is merely the most visible intermediate artifact and the outcome is the thing the system actually optimizes for:

Figure 2.1 — The ten-stage closed loop. The appeal letter is an intermediate artifact, not the deliverable; the deliverable is a workflow that measurably improves.

REAL PUBLIC HEALTHCARE EVIDENCE
              v
      SYNTHETIC CASE
              v
       DENIAL TRIAGE
              v
   POLICY + EVIDENCE RESEARCH
              v
      APPEAL GENERATION
              v
    INDEPENDENT VERIFICATION
              v
       HUMAN APPROVAL
              v
    DEADLINE MANAGEMENT
              v
       OUTCOME RECORDED
              v
      MEASURED LEARNING
              v
       BETTER NEXT CASE

This pivot directly attacks the three weaknesses the reviewer commentary identifies as existential: domain credibility, the synthetic-data criticism, and the HIPAA-perception problem. By making institutional knowledge real (sourced from CMS and payer public material) while keeping patient cases synthetic, the project can truthfully state that its grounding evidence is authoritative and public, even though its cases are privacy-safe by construction. The distinction is subtle but decisive in a judge's mind: "our data is synthetic" is a confession; "our patient cases are synthetic by design, and the healthcare knowledge grounding them is sourced from authoritative public payer and government material" is a credibility statement.

3.  Three Fatal Weaknesses of “Build-As-Written”

The reviewer's forensics on the existing blueprint converge on three failure modes that, left uncorrected, would cap the project at a strong track prize rather than the Grand Prize. Each is stated here as a steel-manned objection so that the engineering plan in Parts IV and V can be read as direct responses.

Weakness 1 — The Outcome-Learning gimmick (severity: critical)

The blueprint's self-evolving moment is a procedural-evidence weight changing from 0.42 to 0.48. Visually this is excellent, but a sophisticated judge can ask, "So you changed a number. How do you know the system actually improved?" Without an experimental answer, the most agentic claim in the entire submission collapses into a UI animation. The fix is to convert Outcome Learning from a performed weight-change into a measured before/after evaluation across a held-out case set, demonstrated live on two cases where the ranking of arguments visibly changes because of recorded outcomes. This single change converts the project from "an agent that changes its weights" into "a system whose behavior changed because of validated outcomes" — the latter is genuinely agentic; the former is theater.

Weakness 2 — Synthetic-only data leaves no credibility floor (severity: high)

A demo built entirely on synthetic denial letters, synthetic medical records, and a synthetic outcome corpus has no defensible answer to "where does your medical knowledge come from?" The answer "we generated it" is exactly the answer that triggers hallucination concerns. The fix is to anchor the evidence corpus in authoritative public sources — CMS denial reason statements and eMDR codes, CMS public-use claims files, CMS SynPUFs (which CMS explicitly created so developers can work with realistic Medicare claims structures while protecting beneficiary privacy), official Medicare appeals guidance, and versioned, frozen payer medical-policy documents. CMS itself distinguishes public-use files from identifiable data and states that public-use files do not contain PHI or PII requiring a data-use agreement, which gives the project a clean, citable data story.

Weakness 3 — The "Google product parade" dilutes reliability (severity: high)

The blueprint is committed to all seven Google Enterprise Agent Platform (GEAP) components plus Gemma, Veo, Lyria, A2A, and MCP. The official rules require only Gemini plus one Google agent framework plus one Google Cloud infrastructure service; the GEAP components are recommended for the Fleet track, not each individually mandatory. Shipping seven labels at the cost of reliability produces a demo in which no single integration is undeniably excellent and several are stubbed — exactly the failure pattern the blueprint's own kill-your-darlings philosophy warns against. The fix is ruthless trimming: keep the core (ADK, Cloud Run, Firestore, Cloud SQL pgvector, Pub/Sub) and the governance trio (Model Armor, Agent Identity, Agent Observability); treat Memory Bank, Gateway, Registry, Veo, Lyria, A2A, and MCP as conditional additions that survive only if they demonstrably strengthen the narrative without compromising the demo.

4.  The Ultimate Doctrine — 13 Inviolable Principles

The thirteen properties below are the definition of "undeniable." Every architectural, technical, and engineering decision in this document exists to deliver them, and every daily task in Part V is traceable to one or more of them. They are non-negotiable; if a planned feature cannot be mapped to at least one principle, it is cut.

Table 4.1 — The thirteen inviolable principles. Treat as a checklist for every pull request.

| # | Principle | What “undeniable” requires here |
| --- | --- | --- |
| 1 | Real public evidence | Evidence corpus sourced from CMS and payer public material, versioned and hashed. |
| 2 | Synthetic, privacy-safe cases | Patient cases are synthetic by design; no real PHI is ever processed. |
| 3 | Domain-expert validation | A medical billing / RCM specialist reviews taxonomy, workflow, and 2–3 appeals; their changes are logged. |
| 4 | Eight genuinely necessary agents | Each agent's removal breaks a measurable property; justified by an ablation table. |
| 5 | Independent verification | A Quality Review agent attempts to break the draft before human approval. |
| 6 | Human governance | Two HITL gates; “autonomous doesn't mean unsupervised.” |
| 7 | PHI firewall | A visible PHI Guard blocks model invocation on potential PHI before any agent runs. |
| 8 | Observable decision traces | Structured decision events, not exposed chain-of-thought. |
| 9 | Measured learning | Before/after evaluation on a held-out set; targets measured, not claimed. |
| 10 | Second-case behavioral improvement | Live demo shows argument ranking change because of recorded outcomes. |
| 11 | Google-native architecture | Core stack is Gemini + ADK + Cloud Run + Firestore + pgvector + Pub/Sub. |
| 12 | One spectacular 90-second transformation | Denial → evidence-backed appeal draft, end-to-end, reliably. |
| 13 | Zero unsupported claims | Every claim is measured, scoped, or removed; no “wins appeals.” |

PART II

Architectural Strategy

5.  The Triad Architecture (Evidence · Agents · Governance)

The judging architecture a judge should see at the end of the demo is a triad: Evidence, Agents, and Governance, joined at a human-approval vertex, leading to an appeal package, an outcome, and measured learning. This is deliberately not a diagram of "eight agents" or a "Google stack" — those are implementation details that sit inside the Agents vertex. The triad is the product; everything else is plumbing in service of it. The discipline of drawing the architecture this way forces every component to justify itself against one of the three vertices or the outcome loop, and it makes the multi-agent necessity argument visual rather than rhetorical.

Figure 5.1 — The judging triad. The product is the loop, not the agent count or the stack.

DENIALDEFENDER
                       |
        +--------------+--------------+
        |              |              |
    EVIDENCE        AGENTS       GOVERNANCE
        |              |              |
 CMS / payer       8 specialists   PHI Guard
 public sources    ADK workflow    Model Armor
        |              |          Identity
        |              |          Observability
        +--------------+--------------+
                       |
                 HUMAN APPROVAL
                       |
                       v
              APPEAL PACKAGE
                       |
                       v
                   OUTCOME
                       |
                       v
             MEASURED LEARNING
                       |
                       v
                BETTER NEXT CASE

Three architectural consequences follow from the triad. First, the Evidence vertex is a first-class subsystem with its own storage, versioning, and provenance — not a vector index bolted onto the agents. Second, the Agents vertex is internally a workflow orchestrated by ADK, but externally it presents as a single decision-trace stream, so judges never have to reason about agent topology to understand a case. Third, the Governance vertex is co-equal with the other two: PHI Guard, Model Armor, Agent Identity, and Agent Observability are not security afterthoughts tacked onto a working pipeline — they are the third pillar of the product, and the PHI Guard in particular is a demo-grade feature, not a backend detail.

Why a triad and not a stack

A stack diagram invites the judge to ask "why so many boxes?" A triad invites the judge to ask "is each pillar genuinely necessary?" — which is the question the project can actually answer. Removing Evidence breaks citation grounding; removing Agents breaks the workflow and the multi-agent necessity argument; removing Governance breaks the enterprise-grade and production-readiness criteria. The triad is therefore the minimum architecture that satisfies all three judging dimensions simultaneously, which is why it is the headline diagram rather than the agent graph.

6.  Agent Architecture — Eight Genuinely Necessary Specialists

Eight specialized agents implement the workflow. The headline is not "eight agents" — it is "a verified appeal workflow that learns from outcomes, implemented by eight specialists." A sophisticated judge does not care whether the count is 8, 12, or 34; they care why these boundaries are necessary. The table below is the one-screen architecture justification: each agent, its single responsibility, and what measurably breaks if it is removed. This table is also the basis of the ablation experiment in Section 7.

Table 6.1 — The eight agents. Each row is a necessity argument; Section 7 turns it into a measured ablation.

| # | Agent | Single Responsibility | What Breaks If Removed |
| --- | --- | --- | --- |
| 1 | Patient Advocate | Empathetic intake, case framing, user trust | Intake becomes a form; the “Unlikely Hero” persona collapses |
| 2 | Denial Triage | Multimodal parse of denial letter → structured JSON | No structured input; every downstream agent runs on noise |
| 3 | Policy Research | Retrieve payer policy + clause citations | No citation grounding; hallucination risk returns |
| 4 | Evidence Assembly | Match clinical evidence to denial reason | No medical evidence; appeal is legal argument only |
| 5 | Letter Drafting | Compose evidence-backed appeal draft | No output artifact; the 90-second moment vanishes |
| 6 | Quality Review (adversarial) | Attempt to break the draft; verify every citation | No independent verification; credibility floor drops |
| 7 | Outcome Learning | Ingest outcomes; update retrieval; before/after eval | No measured learning; the agentic claim is theater |
| 8 | Compliance & Deadline | Deadline tracking, payer-format checks, audit trail | No enterprise governance; production-readiness score drops |

The agents are orchestrated by the Agent Development Kit (ADK), Google's open-source framework for building, debugging, and deploying reliable AI agents at enterprise scale. ADK provides the delegation, hand-off, and tool-calling primitives that make the eight-agent topology a workflow rather than eight independent prompts. Agents persist case context to Firestore and long-term memory to Vertex AI Memory Bank (where stable), so the system exhibits genuine persistent context — a criterion the Fortified Enterprise Fleet track explicitly rewards. Each agent emits structured decision-trace events to a Pub/Sub topic consumed by the Agent Observability sink, so the demo's decision trace is not a separate instrumentation layer but a first-class output of the orchestration.

Why eight and not fewer  The ablation in Section 7 is designed to show that a single agent cannot ground citations independently and verify them in the same pass (incentive conflict), and that collapsing Policy Research and Evidence Assembly into one agent destroys the citation/clinical-evidence distinction the appeal depends on. The count is justified by measurement, not by ambition.

7.  Necessity Justification & the Agent-Ablation Experiment

The Fortified Enterprise Fleet rubric explicitly asks whether a task is complex enough to warrant multiple agents and whether delegation is intelligent. A narrative answer is weak; a measured answer is decisive. The agent-ablation experiment is therefore a killer technical artifact: run the same held-out case set through progressively richer agent topologies and measure the property each agent is supposed to protect. The numbers below are targets to be measured, not claims; the experiment must demonstrate that multi-agent separation improves something measurable, and the result is reported whether or not it flatters the architecture.

Table 7.1 — Agent-ablation targets. Every cell is a measurement to be run in the evaluation harness (Section 21), not a claim.

| Architecture | Citation Grounding | Unsupported Claims | Verdict |
| --- | --- | --- | --- |
| Single agent (monolith) | ≤ 75% (target) | high | Fails verification |
| 3-agent (Triage + Draft + Review) | ~84% (target) | medium | Weak grounding |
| 5-agent (+ Policy + Evidence) | ~91% (target) | low | Strong grounding |
| 8-agent (full) | ~96% (target) | near-zero | Independently verifiable |

The experiment runs on the same ten held-out cases used for the outcome-learning before/after evaluation (Section 13), which means a single evaluation run produces both the ablation table and the learning evidence. This is a deliberate efficiency: the two strongest technical artifacts in the submission are generated by one harness. The ablation is also the cleanest possible answer to the judge question "why eight agents and not three?" — because the table shows that the marginal agents each lift a measurable property, and that removing Quality Review reintroduces unsupported claims that the compliance story cannot tolerate.

8.  Data & Evidence Architecture — Real Public Evidence + Synthetic Cases

The data architecture is the project's credibility floor and its single most important upgrade over the blueprint as written. The principle is absolute: patient cases are synthetic by design; the institutional knowledge grounding them is real and authoritative. This split is what converts "our data is synthetic" (a confession) into "our cases are synthetic by design, and the healthcare knowledge is sourced from authoritative public payer and government material" (a credibility statement). The architecture below implements that split as three versioned layers feeding one evidence corpus.

Figure 8.1 — Public-data architecture. The corpus is versioned, hashed, and provenance-tagged; the patient case is synthetic.

+--------------------+
       |  CMS PUBLIC DATA  |
       |  denial reasons   |
       |  claims structures |
       |  appeal procedures |
       |  SynPUFs           |
       +---------+----------+
                 |
       +---------v----------+
       | OFFICIAL POLICIES  |
       | payer documents    |
       | state DOI rules    |
       +---------+----------+
                 |
       +---------v----------+
       | EVIDENCE CORPUS   |
       | versioned + hash  |
       | effective dates    |
       | provenance         |
       +---------+----------+
                 |
                 v
           DenialDefender
                 |
   Synthetic patient case  -->  Real institutional evidence  -->  Evidence-backed appeal

Authoritative source inventory

The evidence corpus is built from named, citable public sources. CMS publishes standardized denial and non-affirmation reason statements used by Medicare review contractors, which gives the triage agent a controlled vocabulary rather than free-text classification. CMS publishes public-use Medicare claims files containing non-identifiable claim-specific information, and specifically created Medicare Claims Synthetic Public Use Files (SynPUFs) so developers can work with realistic Medicare claims structures while protecting beneficiary privacy. CMS and Medicare publicly document the multi-level appeal workflow. Publicly available payer medical-policy documents are used, but frozen and versioned for the hackathon — the system never scrapes payer portals live. CMS distinguishes public-use files from identifiable data and states that public-use files do not contain PHI or PII requiring a data-use agreement, which is the clean data story cited in the demo.

Table 8.1 — Evidence corpus source inventory. Each source is named, tiered, and frozen or versioned for the hackathon window.

| Source | What it grounds | Provenance tier |
| --- | --- | --- |
| CMS Reason Statements / eMDR Codes | Denial taxonomy, triage classification | Authoritative / public |
| CMS Medicare Claims Public-Use Files | Claims structure, denial-pattern realism | Authoritative / public |
| CMS SynPUFs | Realistic claims structures, no PHI | Authoritative / synthetic-public |
| Medicare Appeals guidance (5 levels) | Appeal workflow, deadlines, levels | Authoritative / public |
| Payer medical-policy documents (frozen) | Policy clauses, citation targets | Authoritative / versioned |
| State Department of Insurance rules | External-appeal jurisdiction logic | Authoritative / public |
| NPI Registry (npiregistry.cms.hhs.gov) | Provider identity validation | Authoritative / live-public |

Terminology discipline  Use six terms precisely and never interchangeably: synthetic (generated case), public-use (officially released non-identifiable dataset), de-identified (transformed per a de-identification standard), retrieved (external source pulled in), verified (human or deterministic check), and model-generated (AI output). The provenance architecture already distinguishes these categories; the discipline is to make the terminology visible in the UI and the Devpost copy.

9.  Provenance & Citation Architecture

Provenance is elevated from a backend detail to a core product feature. Every important claim in an appeal carries a provenance card the judge can open with one click, which directly attacks the hallucination concern that sinks most LLM-in-healthcare submissions. The provenance record is a structured object, not a free-text citation, so it is machine-checkable by the Quality Review agent and human-checkable by the judge in seconds. This is the single most cost-effective credibility upgrade in the entire plan: it costs roughly one day of engineering (Day 5) and lifts the Innovation and Architecture scores simultaneously.

Figure 9.1 — The provenance card. Every citation in an appeal resolves to one of these; the judge clicks “Why did the agent say this?” and gets this.

SOURCE          CMS / PAYER
DOCUMENT        Medical Policy X
SECTION         4.2
EFFECTIVE DATE  2026-01-01
RETRIEVED       2026-08-15
PROVENANCE      AUTHORITATIVE / PUBLIC
STATUS          VERIFIED
CONTENT HASH    sha256:9f2c...e1a

Three properties make the provenance system credible rather than decorative. First, every evidence document is content-hashed at ingestion, so the version used at appeal time is the version on disk — a judge can verify the hash. Second, effective dates are mandatory; an appeal never cites a clause whose effective date has lapsed, because the Compliance agent rejects it. Third, the provenance status field is one of a controlled set (verified, retrieved, model-generated, synthetic), so the UI can color-code trust and the Quality Review agent can refuse to pass a draft whose citations are not all verified or retrieved. This is what makes the “5 citations checked → 5 verified” demo moment truthful rather than aspirational.

10.  Security & Governance Architecture — PHI Guard

The governance vertex of the triad is built from four components: PHI Guard, Model Armor, Agent Identity, and Agent Observability. PHI Guard is the demo-grade feature; the other three are the enterprise-governance proof. PHI Guard sits in front of the agent fleet and classifies every upload before any model invocation: synthetic or public content is allowed through; potential PHI is blocked and the block is logged. The decisive property is that a block means no model invocation occurred — which is both a real security guarantee and an excellent enterprise-security demo moment.

Figure 10.1 — PHI Guard. A block guarantees zero model invocation, which is the security wow moment.

Upload
  |
  v
PHI Guard  (classifier: is this potential PHI?)
  +-- Synthetic / Public  --> ALLOW  --> agent fleet
  +-- Potential PHI       --> BLOCK   --> no model invocation, logged

The demo uses PHI Guard twice. The first upload is a synthetic case, and the banner reads “No PHI detected — processing allowed.” The second upload is a deliberately constructed sensitive document, and the banner reads “Potential PHI detected — processing blocked. No model invocation occurred.” That contrast is the security wow and it is truthful because the classifier runs before any agent. Model Armor is then wired as the second layer inside the agent fleet for prompt-injection and jailbreak defense on retrieved content, Agent Identity scopes each agent's permissions so the Quality Review agent cannot write appeals and the Letter Drafting agent cannot ingest outcomes, and Agent Observability sinks the decision-trace Pub/Sub stream into a queryable store so every case is auditable end-to-end. Together these four satisfy the enterprise-governance criterion the Fleet track rewards.

The HIPAA language fix (non-negotiable)  Remove the sentence “HIPAA does not apply to the demo or repo.” It is unnecessarily categorical and invites attack. Replace it with: “The hackathon prototype is intentionally designed not to process PHI. Demonstration cases are synthetic and public sources are non-PHI. We are not claiming production HIPAA compliance. A production deployment handling PHI would require the applicable HIPAA privacy/security program, contractual arrangements, access controls, auditability, and governance.” HHS's official guidance describes formal de-identification through Safe Harbor or Expert Determination; the replacement language is almost impossible to attack without arguing against an explicit scope.

11.  Memory & State Architecture

Persistent context is an explicit Fortified Enterprise Fleet criterion, so memory is engineered, not improvised. Three tiers are kept and two are dropped, because complexity must appear only where the judge can see its payoff. The tiers that survive each have a visible demo consequence; the tiers that are cut have no visible payoff and would only add failure surface.

Table 11.1 — Memory tiers. Three kept (each with a demo payoff), two cut (no payoff, only failure surface).

| Tier | Store | Purpose | Demo-visible payoff |
| --- | --- | --- | --- |
| Case state | Firestore | Case state machine, HITL gates, deadlines | Decision trace + deadline countdown |
| Evidence & citations | Cloud SQL pgvector | Versioned corpus + semantic retrieval | Clickable provenance + ranking |
| Long-term memory | Vertex AI Memory Bank | Cross-case patterns, learned weights | Second-case ranking change |
| (dropped) Short-term scratch | — | In-prompt scratchpad | No visible payoff; cut |
| (dropped) Episodic replay | — | Full transcript replay | No visible payoff; cut |

The case state machine is the backbone of the workflow. A case moves through states — intake, triaged, researched, drafted, verified, approved, submitted, outcome-recorded, learned — and each transition is a Firestore write that emits a decision-trace event. The HITL gates are explicit states, not interruptions: Gate 1 (confirm extracted denial information) sits between triaged and researched; Gate 2 (approve or edit the appeal) sits between verified and submitted. The Memory Bank stores the procedural-evidence weights that Outcome Learning updates, which is what makes the second-case ranking change a real state transition rather than a recompute. This tiering is what "persistent context" means in practice: a case resumed three days later opens at exactly the state it was left in, with its decision trace intact.

PART III

Technical Strategy

12.  Google Stack Selection — Ruthless Trimming

The official rules require Gemini plus one Google agent framework plus one Google Cloud infrastructure service. The GEAP components are recommended for the Fleet track, not each individually mandatory. The blueprint's commitment to all seven GEAP components plus Gemma, Veo, Lyria, A2A, and MCP is the largest unnecessary risk in the plan, because every additional component is a stub-or-reliability trade that the team cannot win in 14 days. The doctrine is therefore: ship a small, undeniably-working core; add a component only if it survives a gate that asks whether it strengthens the narrative without compromising the demo. The blueprint's own Gate 2 decision (if a GEAP component has to be stubbed, trim it and document why) is applied ruthlessly.

Table 12.1 — Stack selection. Each line survives or dies by a gate; nothing is kept “to show a label.”

| Tier | Component | Decision | Rationale |
| --- | --- | --- | --- |
| Core | Gemini 3 (Flash multimodal) | KEEP | Required; drives triage, research, drafting |
| Core | Agent Development Kit (ADK) | KEEP | Required agent framework; orchestration + delegation |
| Core | Cloud Run | KEEP | Required infra; hosts services, scales to zero, GCP-proof |
| Core | Firestore | KEEP | Case state, HITL gates, deadlines |
| Core | Cloud SQL pgvector | KEEP | Versioned corpus + citation retrieval |
| Core | Pub/Sub | KEEP | Decision-trace stream + long-running workflow |
| Governance | Model Armor | KEEP | Prompt-injection defense; enterprise governance |
| Governance | Agent Identity | KEEP | Per-agent permission scoping |
| Governance | Agent Observability | KEEP | Auditable decision traces |
| Memory | Vertex AI Memory Bank | KEEP if stable | Long-term weights; if flaky, fall back to Firestore |
| Optional | GEAP Gateway / Registry | CUT unless trivial | No visible demo payoff |
| Optional | A2A / MCP | CUT | No visible payoff; protocols without partners |
| Bonus | Gemma | KEEP in narrative | Local citation-classifier; on-device credibility story |
| Bonus | Veo | Optional artifact only | Tiny optional asset; not in main demo |
| Bonus | Lyria | Accessible, not demoed | Weakest narrative fit; no demo time |

The Veo / Lyria rule  Integrate Gemma, Veo, and Lyria only if the bonus is actually available as stated in the rules. Only Gemma belongs in the core narrative (a local citation classifier is a credible on-device story). Veo may appear as a tiny optional artifact. Lyria can be accessible through the product but must not consume demo time. The main four-minute demo must never become “look how many Google models we used.”

13.  The Outcome-Learning Experiment (Measured, Not Performed)

This is the most important technical recommendation in the entire document and the single biggest strategic change from the blueprint as written. Outcome Learning must be converted from a performed weight-change animation into a measured before/after evaluation demonstrated live across two cases. The blueprint's target of at least 20% improvement in top-3 retrieval is kept, but it must be measured before it is claimed. A judge can always ask “how do you know the system improved?” — the only defensible answer is an experiment.

Experimental design

The learning corpus is built from three legitimate sources: public authoritative evidence, public appeal-decision material, and synthetic controlled cases — not “50 fake wins.” CMS's public appeals materials demonstrate that the appeal process is multi-stage and outcome-oriented, which gives the corpus a defensible outcome signal. The evaluation harness runs as follows: fifty synthetic training outcomes are ingested; weights are updated; the same ten held-out cases are scored before and after. Five metrics are measured — top-1 retrieval accuracy, top-3 retrieval accuracy, citation grounding, argument selection, and appeal quality. The result is reported whether or not it flatters the system, because an honest negative result is more credible than an inflated positive one.

Figure 13.1 — Before/after evaluation. The same ten cases, scored twice; the delta is the agentic claim.

BEFORE LEARNING
  -> retrieve top-3 arguments on 10 held-out cases
  -> score (top-1 acc, top-3 acc, grounding, argument, quality)
  -> snapshot metrics

THEN
  -> ingest 50 outcome records (public + synthetic)
  -> update procedural-evidence weights

AFTER LEARNING
  -> run same 10 held-out cases
  -> score again
  -> diff metrics   (target: top-3 retrieval +>=20%)

The two-case live demonstration

The measured experiment is the technical artifact; the two-case live demonstration is the demo artifact. Case 1 runs to a LOSS, the system updates procedural evidence, and Case 2 — same payer, related denial — runs with a visibly different argument ranking, which the agent explains: “This ranking changed because two previous validated outcomes favored Argument C.” That is actual observable learning. A judge understands it instantly, and it is vastly stronger than a green “+0.06.” The before/after metric (“Top-3 retrieval accuracy: 60% → 80%”) is shown only if it was actually measured; an unmeasured number is never displayed.

14.  Decision Trace — Not “Agent Thoughts”

The blueprint repeatedly says “every agent's thoughts visible.” That phrasing is technically and conceptually dangerous. Exposing private chain-of-thought invites the judge to evaluate the reasoning process rather than the decision, and it pretends to expose hidden reasoning that the model does not actually expose faithfully. The replacement is a structured decision trace: discrete, named, verifiable events emitted by each agent as it completes a step. This gives judges transparency without pretending to expose hidden reasoning, and it is safer conceptually because the trace is a record of decisions, not a confession of internal monologue.

Figure 14.1 — Decision trace. Structured, named, verifiable events; not chain-of-thought.

Triage
  [x] payer identified
  [x] denial type classified
  [x] deadline extracted

Policy Research
  [x] 3 sources retrieved
  [x] clause UNH-MN-014 selected

Evidence
  [x] 4 supporting records found

Quality Review
  [x] 5/5 citations verified
  [x] 0 unsupported claims

The decision trace is emitted to a Pub/Sub topic by each agent at step completion, persisted to Firestore as part of the case record, and rendered in the UI as a live event stream during the demo. Because each event is a structured object (agent, step, status, evidence references, timestamp), the Quality Review agent can read the trace to verify that every citation it later checks was actually retrieved by Policy Research — which closes the loop between trace and verification. This is what makes the trace an audit artifact rather than a decorative animation.

15.  Adversarial Quality Review

The Quality Review agent is strengthened from a passive “does this look good?” checker into an explicit adversarial agent whose job is to break the draft before a human ever sees it. It asks a fixed battery of attack questions and refuses to pass the draft until each is answered affirmatively. This turns the verification moment from a soft confirmation into a hard gate, and it is what makes the “5 citations checked → 5 verified” demo moment truthful: the verification is adversarial, not ceremonial.

Table 15.1 — The adversarial Quality Review battery. Each row is a hard pass condition.

| Attack question | Pass condition |
| --- | --- |
| Can I prove this citation resolves to a real, hashed document? | All citations resolve + hash matches |
| Can I find this claim in the cited evidence? | Every claim traced to a span |
| Does the policy actually support the argument? | Clause semantics checked |
| Is the deadline correct and within the payer's window? | Deadline recomputed independently |
| Is any of this medical advice? | No diagnostic / prescriptive language |
| Is there unsupported language (e.g., “will win”)? | Zero overclaims |
| Is the payer-required format satisfied? | Required sections present |

16.  External Integration Strategy — NPI Registry

The system integrates exactly one legitimate external public API: the NPI Registry at npiregistry.cms.hhs.gov, a free public directory of all active National Provider Identifier records with a documented REST API (v2.1). When a synthetic case contains a provider, the Policy Research agent validates the provider's identity and taxonomy against the live NPI registry. This is the only place the demo can truthfully show “external public data lookup → agent decision,” which is far stronger than pretending Gemini itself is an “external action.” No payer portals, fax, email, EHR, live payer scraping, real PHI, blockchain, or Kubernetes are built — the blueprint's kill-your-darlings list is accepted in full.

17.  Claims & Terminology Discipline

Three phrase corrections are non-negotiable and must be enforced in every artifact — code comments, Devpost copy, demo script, pitch deck, and Q&A answers. They materially improve credibility at zero engineering cost, because they replace overclaims with scoped, defensible statements. The discipline is mechanical: a pre-submission grep of the repository and the Devpost text for the forbidden phrases, replacing each with its approved alternative.

Table 17.1 — Phrase corrections. Enforced by a pre-submission grep across repo and Devpost.

| Forbidden phrase | Approved replacement | Why |
| --- | --- | --- |
| “every agent's reasoning visible” | “decision trace” | Reasoning implies hidden monologue; trace implies named events |
| “winning appeal” | “evidence-backed appeal draft” | The agent cannot know an appeal will win |
| “HIPAA does not apply” | “prototype intentionally processes no PHI” | Avoids an over-categorical legal claim |
| “No competitor does this” | “In our scan, we did not identify a product targeting medical billing specialists as the primary persona” | Scoped to the scan, not the universe |
| “This creates a data moat” | “We believe outcome data can become a moat; our prototype demonstrates the learning mechanism” | Hypothesis, not assertion |

PART IV

Engineering Strategy & Design

18.  Engineering Principles

Five engineering principles govern every implementation decision in Part V. They exist to prevent the specific failure mode the reviewer warns against: shipping eight agents, seven GEAP components, three bonus models, two protocols, five memory tiers, dashboards, a business model, security, and learning, with none of the individual things undeniably excellent. The principles are listed in priority order, and a conflict between two is resolved in favor of the higher one.

Table 18.1 — Engineering principles, in priority order.

| # | Principle | Operational meaning |
| --- | --- | --- |
| 1 | Vertical slice first | One case end-to-end (denial → approved draft) before any second feature |
| 2 | Complexity only where the judge sees its payoff | If a component has no visible demo consequence, it is cut |
| 3 | Measure, do not perform | Every agentic claim is backed by a number from the evaluation harness |
| 4 | Reliability over labels | Never sacrifice demo reliability to show an extra Google product label |
| 5 | Honest negative results are acceptable | A measured non-improvement is more credible than an inflated claim |

19.  Repository & Service Topology

The repository is a monorepo with a small number of deployable Cloud Run services. A monorepo is chosen over a multi-repo split because the team is small (3–4 engineers), the build is short (14 days), and the cost of cross-repo coordination exceeds the cost of a slightly larger single repo. Each Cloud Run service has a single responsibility and scales independently, which satisfies the production-readiness criterion without introducing Kubernetes — the blueprint's kill of Kubernetes is accepted.

Figure 19.1 — Monorepo topology. Five Cloud Run services, one web app, two shared packages.

denialdefender/                      (monorepo)
  services/
    api/           -> Cloud Run   (REST + WebSocket gateway, HITL, case state)
    agents/        -> Cloud Run   (ADK-orchestrated 8-agent workflow)
    ingest/        -> Cloud Run   (evidence corpus loader, hasher, versioner)
    phi-guard/     -> Cloud Run   (upload classifier, blocks before invocation)
    eval/          -> Cloud Run   (evaluation harness, ablation, before/after)
  web/             -> Next.js    (decision trace UI, provenance cards, HITL gates)
  packages/
    shared-schema/ (pydantic / zod types)
    provenance/    (citation + hash + effective-date)
  data/
    corpus/        (frozen, versioned CMS + payer sources)
    cases/         (synthetic case definitions + held-out set)
  infra/           (terraform / gcloud scripts, Cloud Run + Firestore + pgvector + Pub/Sub)

The api service is the single entry point for the web client; it owns case state, HITL gate transitions, and the WebSocket channel that streams decision-trace events to the UI. The agents service hosts the ADK workflow and is invoked asynchronously via Pub/Sub so long-running cases do not block the gateway. The ingest service is a batch loader run once per evidence-corpus version; it hashes every document and writes provenance records to pgvector. The phi-guard service is deliberately separate so its block guarantee is auditable: a request that reaches the agents service provably passed the guard. The eval service is the experimental backbone described in Section 21.

20.  Core Data Model & Schemas

The data model is intentionally small. Five primary entities carry the entire product: Case, Denial, Evidence, Citation, and Outcome. A sixth (DecisionTraceEvent) is append-only and powers both the UI stream and the audit log. Keeping the model small is a deliberate engineering bet: every entity must justify itself against a demo moment, and any entity that does not is cut. The schemas below are the contract between the agents and the stores; they are defined once in the shared-schema package and used by every service.

Table 20.1 — Core data model. Six entities; each maps to a demo moment or the audit trail.

| Entity | Store | Key fields | Demo role |
| --- | --- | --- | --- |
| Case | Firestore | id, persona, state, deadline, created, hitl_gates[] | Case state machine |
| Denial | Firestore | payer, reason_code, category, deadline, confidence | Triage decision trace |
| Evidence | pgvector | id, source, doc, section, effective_date, hash, embedding | Provenance cards |
| Citation | pgvector | evidence_id, span, claim, status | Click-to-verify |
| Outcome | Firestore | case_id, verdict, level, recorded_at | Learning signal |
| DecisionTraceEvent | Firestore | case_id, agent, step, status, refs[], ts | Live UI stream + audit |

21.  The Evaluation Harness — Experimental Backbone

The evaluation harness is the most important engineering artifact in the submission, because it produces the two strongest technical artifacts — the agent ablation (Section 7) and the outcome-learning before/after (Section 13) — from a single set of held-out cases. It is built as the eval Cloud Run service and is run nightly so that a regression in any metric is visible before it reaches the demo. The harness is deterministic: the same case set and the same model configuration produce the same scores, so before/after deltas are attributable to the learning update rather than to model non-determinism. Temperature is pinned to zero for evaluation runs; only the live demo uses a slightly higher temperature for narrative quality.

Held-out case set

Ten held-out cases are reserved and never used for weight updates. They are constructed to span the denial categories the triage classifier must distinguish (medical necessity, coding, prior authorization, experimental, out-of-network, other) and to include at least one case per primary payer in the corpus. The same ten cases are scored before learning, after learning, and across each ablation topology, which means one harness run produces the evidence for both killer artifacts. The case set is checked into the repo under data/cases/held_out/ and is versioned; any change to it is a commit that must be justified, because silently altering the held-out set is the easiest way to invalidate every metric in the submission.

22.  Reliability & Demo-Failure Plan

A demo that fails live is a submission that fails. The reliability plan assumes the live demo will encounter at least one degraded condition and engineers for it. Three paths guarantee the demo can always complete: a live path (the real system), a cached-rollback path (pre-recorded decision traces and drafts for the exact demo cases, replayed if latency or an error is detected), and a static-fallback path (a narrated walkthrough of the same artifacts if the network is unavailable). The operator can switch paths in under five seconds without the audience noticing, because all three render the same decision-trace and provenance UI.

Table 22.1 — Demo-failure contingency matrix. Three paths; switch in <5s; same UI either way.

| Failure | Detection | Response |
| --- | --- | --- |
| Agent latency > 15s | Timeout in api gateway | Switch to cached-rollback for current step |
| Gemini API error | Agent error event | Retry once, then cached-rollback |
| pgvector retrieval slow | P95 latency alarm | Use precomputed retrieval for demo cases |
| Network down at venue | WebSocket disconnect | Switch to static-fallback walkthrough |
| PHI Guard false-positive on demo case | Guard block event | Operator confirms synthetic; flagged in trace |

The single most important reliability test  Run the full demo end-to-end, live, ten times in a row, on the demo laptop, over the venue's expected network, before Day 13. If it completes ten-for-ten, the demo is locked. If it does not, cut scope until it does. A reliable narrow demo beats an unreliable ambitious one every time.

23.  Testing & Quality Gates

Four quality gates govern the build. A change that fails a gate is not merged, regardless of schedule pressure — the cost of a broken demo exceeds the cost of a missed feature. The gates are: a unit gate (every agent's structured-output schema is tested against the held-out cases), an integration gate (one case runs end-to-end through the real services and produces a verifiable draft), an eval gate (the before/after and ablation metrics do not regress), and a demo gate (the full two-act demo completes reliably on the demo laptop). Each gate is automated except the demo gate, which is run manually on Day 13 and Day 14 and is the stopping-rule check for the submission.

Table 23.1 — Quality gates. Failing a gate blocks merge; schedule pressure does not override.

| Gate | What it checks | Blocking? |
| --- | --- | --- |
| Unit | Agent output schemas vs held-out cases | Yes (CI) |
| Integration | One case end-to-end, real services | Yes (CI) |
| Eval | Before/after + ablation metrics no regression | Yes (nightly + pre-merge) |
| Demo | Full two-act demo completes reliably on demo laptop | Yes (Day 13, 14) |

PART V

Day-by-Day Implementation Plan (14 Days)

Build window: Aug 15–28, 2026 (submission window closes Aug 31; Days 15+ are submission buffer)

How to read this plan  Each day states the goal, the deliverable that proves the day succeeded, the agents/components touched, the owners (A/B/C for a 3-engineer team; merge if smaller), and the gate that must pass before the next day begins. A day's gate failing is not a delay — it is a scope-cut trigger. When a gate fails, cut the lowest-tier item on that day, do not push the failure forward.

Table V.0 — 14-day schedule at a glance. Each day has a gate; a failed gate is a scope-cut trigger, not a delay.

| Day | Date | Theme | Gate to pass |
| --- | --- | --- | --- |
| 0 | Aug 14 | Pre-kickoff: repo, evidence download, env | Repo + GCP project live |
| 1 | Aug 15 | Foundation: infra, schema, skeleton | Empty case round-trips Firestore |
| 2 | Aug 16 | Evidence corpus v1 (CMS + SynPUFs + payer docs) | 100+ hashed, provenance-tagged docs |
| 3 | Aug 17 | Vertical slice: Triage → Draft (single agent) | Synthetic denial → structured + draft |
| 4 | Aug 18 | Agents 1–3: Advocate, Triage, Policy Research | Provenance card renders |
| 5 | Aug 19 | Agents 4–6: Evidence, Drafting, Quality Review | 5/5 citations verified |
| 6 | Aug 20 | Decision trace + HITL gates + UI stream | Live trace streams to UI |
| 7 | Aug 21 | Outcome Learning harness v1 | Before-scores snapshot |
| 8 | Aug 22 | Before/after experiment + ablation | Metrics table produced |
| 9 | Aug 23 | Two-case behavioral demo (Case 1 loss → Case 2) | Ranking visibly changes |
| 10 | Aug 24 | PHI Guard (classifier + block + log) | Block = no model invocation |
| 11 | Aug 25 | Governance: Model Armor, Identity, Observability | Audit trail queryable |
| 12 | Aug 26 | NPI lookup, polish, UX, Gemma citation classifier | External lookup → decision |
| 13 | Aug 27 | Demo lock, 10x dry runs, domain validation | 10/10 reliable on demo laptop |
| 14 | Aug 28 | Final dry runs, video, submission prep | Video + Devpost draft ready |
| 15+ | Aug 29–31 | Submission buffer + contingency | Submitted by Aug 30 |

24.  Day 0 — Pre-Kickoff (Aug 14)

Day 0 is today and it exists to remove every friction that would otherwise consume Day 1. The goal is that on the morning of Day 1, every engineer can write application code within thirty minutes of sitting down, with no environment, access, or dependency work remaining. The day is split between infrastructure setup, evidence acquisition, and a kick-off alignment that locks the doctrine in Part I. Nothing built on Day 0 is user-visible; everything built on Day 0 unblocks Days 1–3.

Repo & infra: Monorepo initialized with the five-service topology (Section 19); shared-schema package scaffolded; CI skeleton runs a trivial green build.

Cloud: GCP project provisioned; Gemini API, Cloud Run, Firestore, Cloud SQL (pgvector), Pub/Sub, Model Armor, Agent Identity, Agent Observability, Memory Bank APIs enabled; service accounts per service with least-privilege scopes.

Evidence: Begin downloading CMS Reason Statements / eMDR codes, CMS SynPUFs samples, Medicare Appeals guidance, and 3–5 frozen payer medical-policy PDFs into data/corpus/raw/. Version-stamp each.

Alignment: Approve the 13 inviolable principles (Section 4) and the stack-selection table (Section 12); assign A/B/C owners; set the standup cadence (09:00, 17:00).

Gate: repo builds green, GCP project accepts a deploy, and at least the CMS source pages are reachable and saved locally. If a required GCP API cannot be enabled on Day 0, escalate immediately — the entire build depends on the stack in Table 12.1 and a missing API on Day 5 is a submission-threatening delay.

25.  Days 1–3 — Foundation, Evidence Corpus, Vertical Skeleton

Day 1 (Aug 15) — Infrastructure, schema, skeleton

Stand up the stores and the empty vertical skeleton. Firestore collections (cases, denials, outcomes, decision_trace_events) created with security rules that deny all but service-account writes. Cloud SQL pgvector schema created with the evidence and citation tables from Section 20. Pub/Sub topics (decision_trace, agent_tasks) created. The api service round-trips an empty Case through Firestore. The web app renders a blank case page over WebSocket. Deliverable: an empty case created from the UI appears in Firestore and streams a placeholder event back to the UI. Gate: empty case round-trips.

Day 2 (Aug 16) — Evidence corpus v1

Run the ingest service over the raw evidence downloaded on Day 0. Each document is parsed, content-hashed, tagged with source, document, section, effective date, retrieved date, provenance tier, and status, embedded with Gemini, and written to pgvector. Target 100+ hashed, provenance-tagged evidence records by end of day. SynPUFs are used to seed realistic synthetic case structures without PHI. Deliverable: a queryable corpus with provenance cards. Gate: 100+ documents with hash + provenance; a sample citation resolves to a real document.

Day 3 (Aug 17) — Vertical slice (single-agent)

Prove the thinnest possible end-to-end path with one agent: upload a synthetic denial → Gemini multimodal parses it to structured JSON → a single monolithic agent retrieves three citations and drafts a one-paragraph appeal → the draft renders with clickable provenance cards. This is deliberately not the final architecture; it is the vertical slice that proves the plumbing (UI → api → Firestore → pgvector → Gemini → UI) works before any multi-agent complexity is added. Deliverable: a synthetic denial produces a draft with three real citations. Gate: the slice completes reliably five times in a row. This gate is the most important early checkpoint — if it cannot be made reliable, the entire multi-agent plan is at risk and scope must be cut before Day 4.

26.  Days 4–6 — Agents, Provenance, Decision Trace

Day 4 (Aug 18) — Agents 1–3: Advocate, Triage, Policy Research

Split the monolith into the first three agents under ADK. Patient Advocate owns empathetic intake and case framing. Denial Triage owns the multimodal parse and the structured denial JSON (payer, reason code, category, deadline, confidence). Policy Research owns retrieval over the corpus and clause selection. Provenance cards now render from real retrievals, not placeholders. Deliverable: triage produces a denial JSON that a human can confirm at Gate 1, and Policy Research returns three clause-cited candidates. Gate: HITL Gate 1 (confirm denial) works and blocks the pipeline until confirmed.

Day 5 (Aug 19) — Agents 4–6: Evidence, Drafting, Quality Review

Evidence Assembly matches clinical evidence to the denial reason and deduplicates against Policy Research output. Letter Drafting composes the evidence-backed appeal draft with inline citations. Quality Review runs the adversarial battery from Table 15.1 and refuses to pass the draft until every condition holds. Deliverable: a draft that passes Quality Review with 5/5 citations verified and zero unsupported claims. Gate: Quality Review blocks a deliberately-broken draft (a test case with a fake citation) — if it does not block, the gate fails and the adversarial battery is tightened before Day 6.

Day 6 (Aug 20) — Decision trace + HITL Gate 2 + UI stream

Each agent emits structured DecisionTraceEvents to Pub/Sub on step completion; the api service persists them to Firestore and streams them to the UI over WebSocket. HITL Gate 2 (approve or edit the appeal) is implemented between verified and submitted. The UI now shows the live decision-trace stream from Figure 14.1 and a clickable provenance card per citation. Deliverable: a case runs end-to-end with a live trace and both HITL gates functional. Gate: the full eight-agent workflow (Compliance & Deadline agent stubbed only in its outcome-learning hooks) completes a case reliably; the trace is auditable.

27.  Days 7–9 — Outcome-Learning Experiment & Adversarial Review

Day 7 (Aug 21) — Outcome Learning harness v1

Build the eval service. Define the ten held-out cases under data/cases/held_out/. Implement the before-scoring run: top-1 accuracy, top-3 accuracy, citation grounding, argument selection, appeal quality. Pin temperature to zero for eval runs. Build the outcome-ingestion path: an outcome record updates procedural-evidence weights in Memory Bank (with a Firestore fallback if Memory Bank is unstable). Deliverable: a before-scores snapshot for the ten held-out cases, checked into the repo. Gate: the snapshot is deterministic — running it twice produces identical scores.

Day 8 (Aug 22) — Before/after experiment + ablation

Ingest fifty outcome records (public appeal-decision material + synthetic controlled cases — never “50 fake wins”). Update weights. Re-score the same ten held-out cases. Produce the before/after delta table. Run the agent-ablation topologies (single, 3-agent, 5-agent, 8-agent) on the same ten cases and produce the ablation table (Table 7.1). Deliverable: both killer tables exist as real numbers. Gate: the before/after table is honest — if the delta is negative on any metric, that is reported, not hidden. A measured non-improvement is more credible than an inflated claim (Principle 5).

Day 9 (Aug 23) — Two-case behavioral demo

Construct the live two-case demonstration. Case 1 runs to a LOSS; the system updates procedural evidence. Case 2 (same payer, related denial) runs with a visibly different argument ranking, and the agent explains the change. Wire the before/after metric display so it shows the real measured delta. Deliverable: the second-case behavioral moment works live. Gate: the ranking change is attributable to the recorded outcomes (verified by reading the Memory Bank weight delta), not a hardcoded reorder. This is the single biggest strategic change from the blueprint as written (Section 13) — its gate is non-negotiable.

28.  Days 10–12 — Governance, PHI Guard, NPI, Polish

Day 10 (Aug 24) — PHI Guard

Build the phi-guard service as the front gate. The classifier runs before any agent invocation; a block guarantees zero model calls and is logged. Construct a deliberately sensitive test document. Deliverable: the PHI Guard demo moment — synthetic case → allow; sensitive document → block with “no model invocation.” Gate: a block is provably a no-invocation event (verified in the decision trace and the audit log).

Day 25 (Aug 25) — Governance: Model Armor, Identity, Observability

Wire Model Armor as the second layer inside the agent fleet for prompt-injection and jailbreak defense on retrieved content. Configure Agent Identity so each agent's permissions are scoped (Quality Review cannot write appeals; Letter Drafting cannot ingest outcomes). Sink the decision-trace Pub/Sub stream into Agent Observability so every case is queryable end-to-end. Deliverable: the governance vertex of the triad (Figure 5.1) is complete. Gate: an audit query can reconstruct a full case from trace events alone.

Day 12 (Aug 26) — NPI lookup, Gemma classifier, polish, UX

Integrate the NPI Registry REST API for provider validation when a case contains a provider. Add the Gemma-based local citation classifier as the on-device credibility story (kept in the narrative; Veo and Lyria added as optional artifacts only if the bonus is confirmed). Polish the UX: provenance cards, decision-trace stream, HITL gates, the two-case moment, the PHI Guard banners. Run the phrase-correction grep (Table 17.1) across the repo and Devpost draft. Deliverable: the product looks finished. Gate: the three forbidden phrases are absent everywhere; NPI lookup produces a real provider record.

29.  Day 13 — Demo Lock, Dry Runs, Domain Validation

Day 13 is the day the submission stops growing and starts proving. The demo is frozen; no new features are added. The team runs the full two-act demo live, on the demo laptop, over the expected network, ten times. Each run is timed and any failure is logged. In parallel, the medical billing / RCM specialist (recruited no later than Day 3 — Section 6 of the doctrine) reviews the denial taxonomy, the evidence workflow, the appeal structure, the deadline workflow, the terminology, the human-approval boundaries, and two-to-three generated appeals; their three concrete changes are logged as a “Domain Validation” artifact. Deliverable: 10/10 reliable demo runs and a logged domain-validation record. Gate: the 10x test passes; if it does not, cut the lowest-tier item and retest — do not proceed to Day 14 with a flaky demo.

Domain validation as a product feature  Do not merely list the advisor in the README. Ship a “Domain Validation” panel: reviewed by a medical billing specialist; validated (denial taxonomy, appeal workflow, evidence requirements, deadline handling); changed (the three concrete edits). “We didn't invent this workflow — a specialist reviewed it and changed these three things” is domain credibility no competitor can fake in 14 days.

30.  Day 14 — Final Dry Runs, Video, Submission Buffer

Record the demo video (the 90-second core plus the extended technical cut). Finalize the Devpost description with the doctrine, the architecture, the measured results (ablation + before/after), the domain-validation panel, and the claims-discipline language. Run three more full dry runs to confirm Day 13 reliability holds. Submit no later than Aug 30, keeping Aug 31 as a hard contingency buffer for last-minute portal issues. Deliverable: a submitted, reliable, measured, domain-validated entry. Gate: submission confirmed on Devpost; the repo is public and the GCP proof-of-deployment URL is in the description.

31.  Daily Discipline — Standups, Risk Gates, Stopping Rules

A 14-day build with this many moving parts fails not from lack of talent but from lack of discipline. Three practices keep the build honest: a morning standup that confirms the day's gate, an evening standup that confirms the gate passed or a scope-cut was made, and a live-updating risk register that tracks every open issue against a day number. The stopping rule is explicit: if by end of Day 9 the vertical slice is not reliable and the outcome-learning experiment has not produced an honest before/after table, the team reduces scope to the Tier-S list (Section 38) and ships the most undeniable narrow version rather than gambling the submission on a wider, unreliable one. The blueprint's fallback discipline is correct here: if the core cannot be made reliable, reduce scope rather than gamble.

Table 31.1 — Daily discipline. The stopping rule on Day 9 is the submission's safety net.

| Practice | When | Output |
| --- | --- | --- |
| Morning standup | 09:00 | Day's goal + gate + owner confirmations |
| Evening standup | 17:00 | Gate passed? If not, what was cut? |
| Risk register update | End of day | Open issues mapped to day numbers + owners |
| Stopping-rule check | End of Day 9 | Reliable slice + honest metrics, or reduce to Tier-S |
| Demo-reliability run | Day 13, 14 | 10x (Day 13), 3x (Day 14) on demo laptop |

PART VI

Demo & Submission

32.  The Two-Act Demo — Second-by-Second Script

The blueprint's four-minute script is too busy — it tries to demonstrate denial, triage, policy, evidence, letter, quality, HITL, deadlines, learning, a clinic dashboard, and the Google stack, which leaves no time for any single moment to land. The corrected demo is a sharper two-act structure: Act I fights the denial (the primary wow), Act II learns from the outcome (the secondary wow), and only the final twenty seconds survey the architecture. The script below is timed to the second and is the single document the operator rehearses to ten-for-ten reliability on Day 13.

Table 32.1 — The two-act demo, second-by-second. Act I (0:00–2:30) fights the denial; Act II (2:30–3:20) learns from the outcome; the final 40 seconds survey architecture and close.

| Time | Beat | What the audience sees |
| --- | --- | --- |
| 0:00–0:10 | Hook | Black screen: “Your insurance claim was denied.” Then: “What if an agent could build the evidence-backed appeal in 90 seconds?” |
| 0:10–0:25 | Upload | Drag synthetic denial; banner: “Synthetic case • No PHI”; triage begins |
| 0:25–0:55 | Decision trace | Payer identified · denial type · deadline · confidence 96% |
| 0:55–1:00 | HITL Gate 1 | Human confirms: “Autonomous doesn't mean unsupervised.” |
| 1:00–1:40 | Policy + evidence | Public-source provenance: CMS/payer → clause → evidence |
| 1:40–2:05 | Appeal appears | Draft renders; citations are clickable provenance cards |
| 2:05–2:20 | Quality Review | 5 citations → 5 verified; 0 unsupported claims; deadline verified; required sections complete |
| 2:20–2:30 | HITL Gate 2 | Human approves: “The agent never submits without you.” |
| 2:30–3:20 | Act II: learning | Case 1 LOSS → weight update → Case 2 ranking changes; agent explains why; “Top-3 retrieval: 60% → 80%” (only if measured) |
| 3:20–3:40 | PHI Guard | Sensitive upload → “Potential PHI detected — model invocation blocked” |
| 3:40–4:00 | Architecture + close | Gemini → ADK → GEAP → Cloud Run → Firestore → pgvector → Pub/Sub; close: “DenialDefender doesn't replace the human. It replaces the hours of work around the human.” |

Demo discipline  Act I is the primary wow — the 90-second transformation. Act II is the secondary wow — observable learning. Only the final twenty seconds survey the stack, because “look how many Google products we used” is not a wow. The PHI Guard moment (3:20–3:40) is the security wow and must be truthful: a block means no model invocation, provable in the trace.

33.  The Second-Case Behavioral Moment

This is the strongest single recommendation in the entire document and the moment the demo must not omit. Showing “outcome → weight changed” is weak; showing Case 1 (argument order A, B, C; outcome LOSS) followed by Case 2 (same payer, related denial; argument order now C, A, B) with the agent explaining “this ranking changed because two previous validated outcomes favored Argument C” is actual observable learning. A judge understands it instantly, and it is materially harder to fake than a green animation because the ranking must be attributable to a real weight delta in Memory Bank. Before/after metric is shown only if it was measured; an unmeasured number is never displayed on screen, because a single fabricated number collapses the credibility of every other number in the submission.

34.  Three Forbidden Phrases — Claims Discipline

Three phrases must disappear from every artifact: “every agent's reasoning visible,” “winning appeal,” and “HIPAA does not apply.” They are replaced by “decision trace,” “evidence-backed appeal draft,” and “prototype intentionally processes no PHI” respectively (Table 17.1). The discipline is enforced by a pre-submission grep of the repository and the Devpost copy on Day 12 and again on Day 14. These three changes materially improve credibility at zero engineering cost, because they replace overclaims with scoped, defensible statements that an attacker cannot refute without arguing against an explicit scope.

35.  Devpost & Repository Hygiene

The Devpost description should spend its space on what happens technically, not on business projections. The blueprint's market-size, ARR, seed-round, and Year-5-incumbent projections are useful internally but are not what the rubric rewards; keep the business thesis to one concise section. The bulk of the description should cover the triad architecture, the eight-agent necessity (with the ablation table), the measured outcome-learning results, the PHI Guard, the provenance system, and the domain-validation panel. The repository is public and clean: a README that opens with the doctrine, an architecture diagram, a reproducible eval command (make eval) that regenerates the metrics tables, and a proof-of-deployment Cloud Run URL. Every claim in the Devpost copy is either measured, scoped, or removed.

Table 35.1 — Devpost hygiene. Spend the space on what happens technically; keep business to one section.

| Devpost section | Must contain | Must not contain |
| --- | --- | --- |
| Problem | Denial/appeal statistics + the <1% appealed gap | Inflated market TAM |
| Solution | Triad + 90-second transformation | “AI lawyer” framing |
| Architecture | Triad diagram + ablation table | A box-per-Google-product parade |
| Learning | Measured before/after table | “weight 0.42 → 0.48” alone |
| Security | PHI Guard + Model Armor + Identity + Observability | “HIPAA does not apply” |
| Domain | Domain-validation panel with 3 logged changes | An advisor name in the README only |
| Business | One concise section | ARR/seed/Year-5 projections |
| Reproducibility | make eval + Cloud Run URL | Stubbed integrations presented as live |

PART VII

Risk, Counterarguments & Final Verdict

36.  Counterarguments & Responses (Steelmanned)

A strong submission pre-empts its own objections. Five counterarguments are steelmanned below — each is made as strong as possible before the response is given, so that the responses survive a skeptical judge rather than a friendly one. The pattern for each is: state the objection at full strength, concede what is true, define the limits, and explain why the doctrine in Part I still holds.

Counterargument 1 — Synthetic cases mean the system is unproven on real denials.

Steel-man: a demo on synthetic data does not prove the system works on real payer letters, so the operational-utility claim is unsupported. Concession: the cases are indeed synthetic, and the system is not claimed to be production-validated. Limit and response: the institutional knowledge is not synthetic — it is sourced from CMS and payer public material, versioned and hashed, with provenance cards the judge can verify. The Triage agent classifies against CMS's published denial-reason statements, not free text. The domain-validation panel records a specialist's concrete changes. So the claim is scoped: evidence-backed appeal draft on synthetic cases grounded in real public evidence, not proven on real denials. The doctrine holds because the scope is explicit and defensible, not overclaimed.

Counterargument 2 — Eight agents is over-engineered; three would do.

Steel-man: most denial-appeal work is triage, draft, review, so eight agents is theater. Concession: a three-agent pipeline can produce a draft. Limit and response: the ablation table (Section 7) is measured, not asserted, and is designed to show that each removed agent reintroduces a measurable failure — collapsing Policy Research and Evidence Assembly destroys the citation/clinical-evidence distinction; removing Quality Review reintroduces unsupported claims the compliance story cannot tolerate. The count is justified by measurement; if the ablation does not show a marginal lift per agent, the doctrine requires reporting the honest result, and the agent is a candidate for Kill-Your-Darlings. The doctrine holds because the necessity argument is empirical, not rhetorical.

Counterargument 3 — The outcome-learning result could be a measured negative.

Steel-man: if fifty outcomes do not move top-3 retrieval by 20 percent, the headline agentic claim fails. Concession: this is a real risk and the experiment might not flatter the system. Limit and response: Principle 5 (honest negative results are acceptable) is explicit that a measured non-improvement is reported, not hidden — and a credible negative result with a sound experiment is far stronger than an inflated positive claim a judge can debunk in thirty seconds. Even a modest positive delta, honestly measured and shown live across two cases, is a stronger agentic artifact than any animation. The doctrine holds because credibility is the objective, not a specific number.

Counterargument 4 — The Google stack is still too broad; something will be stubbed.

Steel-man: even the trimmed stack (Table 12.1) is a lot for 14 days, and a stubbed integration is worse than none. Concession: the risk is real; some optional components may not survive. Limit and response: the stack is tiered, and every component below the Core and Governance tiers is conditional on a gate that asks whether it strengthens the narrative without compromising the demo. The blueprint's own Gate 2 rule (if a GEAP component has to be stubbed, trim it and document why) is applied ruthlessly, and the demo never depends on a component that is not reliably working. The doctrine holds because reliability outranks labels (Principle 4).

Counterargument 5 — No real payer integration means this is not operational.

Steel-man: without a real payer channel, the system cannot actually submit an appeal, so operational-utility is theoretical. Concession: the system does not submit to payers, by design. Limit and response: the blueprint's kill-your-darlings list (no payer portals, fax, email, EHR, live scraping, real PHI, blockchain, Kubernetes) is accepted in full, because the cost of a flaky payer integration in a 14-day demo exceeds its value. The operational utility is the human's: a 6-hour ordeal becomes a 90-second draft with verifiable evidence, which the human then submits through the existing channel. The NPI Registry is the one legitimate external lookup that proves the system can act on real public data. The doctrine holds because the value proposition is human throughput, not autonomous submission.

37.  Risk Register & Decision Gates

The risks below are the ones most likely to derail the submission. Each is paired with a mitigation and a decision gate — the day by which the risk must be resolved or trigger a scope reduction. Gates are non-negotiable: a gate that fails is a scope-cut trigger, never a reason to push a fragile feature into the demo.

Table 37.1 — Risk register. Each risk has a day-numbered gate; a failed gate is a scope-cut trigger.

| Risk | Likelihood | Impact | Mitigation | Gate |
| --- | --- | --- | --- | --- |
| Vertical slice not reliable by Day 3 | Medium | Critical | Cut to single-agent slice; defer multi-agent | Day 3 |
| Outcome-learning delta is flat/negative | Medium | High | Report honestly; lead with two-case behavioral change | Day 9 |
| Ablation does not show per-agent lift | Medium | High | Report honestly; re-examine agent boundaries | Day 8 |
| PHI Guard false-positives on demo case | Medium | Medium | Operator confirm path; flagged in trace | Day 10 |
| Memory Bank instability | Medium | Medium | Firestore fallback for weights | Day 7 |
| Demo fails live at venue | Low | Critical | Cached-rollback + static-fallback paths | Day 13 |
| Domain expert unavailable | Medium | High | Recruit by Day 3; fallback to documented taxonomy | Day 3 |
| Bonus (Veo/Lyria) not available as stated | Medium | Low | Drop bonus; keep Gemma narrative only | Day 12 |

38.  Priority Tiering — Tier S / A / B / C

When time is short — and in a 14-day build it always is — the priority tiering below governs what is built first and what is cut first. Tier S is non-negotiable and maps directly to the thirteen inviolable principles; Tier A strengthens the submission but the demo can survive without it; Tier B is conditional on the bonus and on time; Tier C is explicitly not built. The stopping rule (Section 31) reduces scope to Tier S if Day 9 reliability is not achieved.

Table 38.1 — Priority tiering. Tier S is the submission; Tier A strengthens it; Tier B is conditional; Tier C is excluded.

| Tier | Items | Build / cut order |
| --- | --- | --- |
| S — non-negotiable | Working vertical slice; real public evidence corpus; domain-expert validation; evidence provenance; outcome-learning before/after; independent Quality Review; PHI Guard; HITL; reliable 90-second demo; exceptional UX | Build first; never cut |
| A — strengthen | GEAP Identity; Model Armor; Agent Observability; Memory Bank; Pub/Sub long-running workflow; NPI external lookup; Gemma | Build after Tier S; cut before Tier S if time-constrained |
| B — conditional | Veo; Lyria; A2A; MCP; clinic dashboard | Add only if bonus confirmed and time permits |
| C — do not build | EHR integration; payer portal; fax; email submission; real PHI; Kubernetes; blockchain; voice; multilingual; predictive denial; payment system; elaborate account management | Never built; accepted from kill-your-darlings |

39.  Final Verdict & Target Scorecard

The verdict is a conditional recommend on the strategic concept and a strong recommend on the doctrine in this document. DenialDefender should remain the Grand Prize bet; the next move is not more ideation but evidence, validation, domain credibility, measured learning, and ruthless execution. The blueprint as written is strategically excellent but over-scoped, and its biggest danger is not that DenialDefender is weak but that the team tries to implement the entire blueprint and ends up with a wide surface in which no single thing is undeniably excellent. This document corrects that by narrowing the build to the thirteen inviolable principles, the triad architecture, the measured outcome-learning experiment, and the two-act demo, on a 14-day schedule with explicit gates and a stopping rule.

Decisive reasons

It attacks the three fatal weaknesses directly: the learning gimmick becomes a measured experiment, synthetic-only becomes real-evidence-plus-synthetic-cases, and the Google product parade becomes a ruthlessly trimmed core.

It produces two killer technical artifacts (ablation + before/after) from a single harness, which is the most evidence-dense use of engineering time available.

It engineers reliability as a first-class concern (three demo paths, 10x test, stopping rule), which is what separates a Grand Prize from a strong track prize.

It replaces every overclaim with a scoped, defensible statement, which makes the submission harder to attack than any wider, less disciplined alternative.

Target scorecard (conditional on execution)

Table 39.1 — Final target scorecard. No Grand Prize is guaranteed; the official process gives judges discretion and the Grand Prize goes to the highest-scoring submission across categories.

| Judging Dimension | Weight | Target | Carrier |
| --- | --- | --- | --- |
| Innovation & Operational Utility | 40% | 4.7–5.0 | Real evidence + measured learning + second-case shift |
| Architectural Discipline & Tech Stack | 30% | 4.6–5.0 | Triad + ablation + trimmed stack |
| Demo & Production Readiness | 30% | 4.7–5.0 | Two-act demo + PHI Guard + decision trace + reliable 90s |
| Bonus (if rules allow) | +0.6–1.0 | Captured | Gemma core; Veo/Lyria optional |
| Grand Prize target | — | 5.0+ territory | All thirteen principles delivered |

The ultimate formula  Real public evidence times synthetic privacy-safe cases times domain-expert validation times eight genuinely necessary agents times independent verification times human governance times PHI firewall times observable decision traces times measured learning times second-case behavioral improvement times Google-native architecture times one spectacular 90-second transformation times zero unsupported claims. That combination is substantially stronger than the current blueprint and materially harder for a competing project to attack. Do not switch concepts unless the Day-1/Day-3 validation gates fail — the fallback discipline is to reduce scope, not to gamble the submission.

References

Sources below are cited inline by short title and listed here with clickable links and a one-line note on what each source grounds in the document. Confidence tagging follows the blueprint's legend: VERIFIED FACT (direct quote or primary source), EVIDENCE-BASED INFERENCE (two or more sources combined), STRATEGIC HYPOTHESIS (analyst judgement). All factual claims about denial rates, appeal outcomes, CMS data, the NPI registry, the Medicare appeals process, HIPAA de-identification, and the Google stack are VERIFIED FACT from the primary sources below; the strategic and architectural recommendations are STRATEGIC HYPOTHESIS grounded in those facts.

[1] All Things Agentic Hackathon: Ready, Set, Agent! — Official Rules. Official hackathon rules, judging criteria (Innovation & Operational Utility 40%, Architectural Discipline & Tech Stack 30%, Demo & Production Readiness 30%), track definitions, and prize structure. Submissions open Aug 3-31, 2026; winners announced on or around Oct 8, 2026.  https://allthingsagentichackathon.devpost.com/rules

[2] All Things Agentic Hackathon — Devpost Home. Competition home; total prize pool $180,000 in cash and Google Cloud credits; Fortified Enterprise Fleet track description.  https://allthingsagentichackathon.devpost.com

[3] CMS — Reason Statements and eMDR Codes. Standardized denial/non-affirmation reason statements used by Medicare review contractors — the controlled vocabulary for the Triage agent.  https://www.cms.gov/data-research/computer-data-systems/esmd/reason-statements-and-document-emdr-codes

[4] CMS — Medicare Claims Synthetic Public Use Files (SynPUFs). SynPUFs created so developers can work with realistic Medicare claims structures while protecting beneficiary privacy; non-identifiable, no PHI/PII, no DUA required.  https://www.cms.gov/data-research/statistics-trends-and-reports/medicare-claims-synthetic-public-use-files

[5] CMS — Medicare Claims Public Use Files (stand-alone). Non-identifiable claim-specific public-use files.  https://www.cms.gov/data-research/statistics-trends-and-reports/basic-stand-alone-medicare-claims-public-use-files

[6] Medicare.gov — Medicare Appeals (Publication 11525). Official Medicare appeals guidance; documents the multi-level appeal workflow.  https://www.medicare.gov/publications/11525-medicare-appeals.pdf

[7] Medicare.gov — Appeals in Original Medicare (5 levels). The five appeal levels: Redetermination (MAC), Reconsideration (QIC), ALJ hearing, Appeals Council (DAB), Judicial Review (federal court).  https://www.medicare.gov/providers-services/claims-appeals-complaints/appeals/original-medicare

[8] CMS — First Level of Appeal: Redetermination. Level-1 details: 120-day filing window; redetermination requested in writing.  https://www.cms.gov/medicare/appeals-grievances/fee-for-service/first-level-appeal-redetermination-medicare-contractor

[9] HHS — Guidance Regarding Methods for De-identification of PHI. HHS OCR guidance on the two HIPAA de-identification methods: Safe Harbor (removal of 18 identifiers) and Expert Determination.  https://www.hhs.gov/hipaa/for-professionals/special-topics/de-identification/index.html

[10] CMS — Data Disclosures and Data Use Agreements (DUAs). CMS distinguishes public-use files from identifiable data; public-use files do not contain PHI/PII requiring a DUA.  https://www.hhs.gov/guidance/document/cms-data-disclosures-and-data-use-agreements-duas

[11] NPPES NPI Registry — Public Search. Free public directory of all active National Provider Identifier records; REST API v2.1 available for provider identity validation.  https://npiregistry.cms.hhs.gov

[12] Google Cloud — Agent Development Kit (ADK) documentation. Open-source agent development framework for building, debugging, and deploying reliable AI agents at enterprise scale.  https://docs.cloud.google.com/gemini-enterprise-agent-platform/build/adk

[13] Google Codelabs — Building a secure agent system with Model Armor. Combines ADK multi-agent orchestration with Google Cloud Model Armor and Vertex AI Memory Bank.  https://codelabs.developers.google.com/secure-agent-modelarmor

[14] Google Cloud Blog — Building the agentic enterprise. Google's strategic framing of agentic operations; useful for positioning the submission within Google's narrative.  https://cloud.google.com/transform/building-the-agentic-enterprise-cloud

[15] AHA Center for Health Innovation — Payer Denial Tactics: How to Confront a $20 Billion Problem. Hospitals and health systems spent an estimated $19.7 billion in 2022 trying to overturn denied claims; ~15% of claims initially denied; 15.7% Medicare Advantage / 13.9% commercial.  https://www.aha.org/aha-center-health-innovation-market-scan/2024-04-02-payer-denial-tactics-how-confront-20-billion-problem

[16] Health Affairs — Medicare Advantage Denies 17 Percent of Initial Claims. Medicare Advantage initial denial rate evidence.  https://www.healthaffairs.org/doi/10.1377/hlthaff.2024.01485

[17] KFF — Claims Denials and Appeals in ACA Marketplace Plans (2024). Two-thirds (66%) of insured adults view delays and denials as a major problem; 33% report a denial in the past two years.  https://www.kff.org/patient-consumer-protections/claims-denials-and-appeals-in-aca-marketplace-plans-in-2024

[18] Commonwealth Fund — How Health Insurance Coverage Denials Affect Americans (2025). 13% reported a prior-authorization denial; 8% a claim denial; the human-scale problem framing.  https://www.commonwealthfund.org/publications/surveys/2026/jun/how-health-insurance-coverage-denials-affect-americans-2025-affordability-survey

[19] Counterforce Health — Insurance Denial Statistics: Why 80% of Appeals Succeed but Only 1% Try. Less than 1% of denied claims are ever appealed, despite up to 80% appeal success — the core thesis for operational utility.  https://www.counterforcehealth.org/post/insurance-denial-statistics-why-80-of-appeals-succeed-but-only-1-try

[20] Revecore — Denial Overturn Rates: Appeal Success Benchmarks. HFMA revenue-cycle benchmarking places average overturn rates for appealed denials at 40-60% for standard commercial denials.  https://www.revecore.com/insights/resources/denial-overturn-rates

[21] Healthcare Dive — More insurance claims denials are being overturned upon appeal (NY/JAMA study). 46.7% of denied claims overturned at independent review; rates 30-78% by service type; overturn rate rose 38% (2019) to 52.5% (2025).  https://www.healthcaredive.com/news/insurance-denials-overturned-appeal-new-york-study-JAMA/817490

[22] KFF — Claims Denials and Appeals in ACA Marketplace Plans (2023). HealthCare.gov consumers appealed less than two-tenths of 1% of denied in-network claims; insurers upheld 59% on appeal.  https://www.kff.org/private-insurance/claims-denials-and-appeals-in-aca-marketplace-plans

[23] Google Developers Blog — Making it easy to build multi-agent applications (ADK). ADK 2025 open-source framework background.  https://developers.googleblog.com/agent-development-kit-easy-to-build-multi-agent-applications